SAfety VEhicle(s) using adaptive Interface Technology (SAVE-IT) Program

DTRS57-02-R-20003

Public Release

A Proposal Submitted to

U.S. Department of Transportation

RSPA/Volpe National Transportation Systems Center

Attn: Kathleen Regan, DTS-853

55 Broadway, Kendall Square

Cambridge, MA 02142

25 March, 2003

Correspondence and questions about the proposal may be directed to:

Gerald J. Witt

Program Manager

Email: Gerald.J.Witt@delphiauto.com

Phone: 765-451-7048

Fax: 765-451-1340

Delphi Delco Electronics Systems

One Corporate Center

M/S E110

P.O. Box 9005

Kokomo, Indiana 46904-9005

USA

This proposal includes data that shall not be disclosed outside the Government and shall not be duplicated, used, or disclosed – in whole or in part – for any purpose other than to evaluate this proposal. If, however, a contract is awarded to this offeror as a result of – or in connection with – the submission of this data, the Government shall have the right to duplicate, use, or disclose the data to the extent provided in the resulting contract. This restriction does not limit the Government’s right to use information contained in this data if it is obtained from another source without restriction. The data subject to this restriction are contained in all sheets of this proposal.

Table of Contents

Executive Summary	1

Section 1: Program Description	3

1.1 Introduction	3

1.2 Objectives and Goals	4

1.3 Benefits	4

1.4 Program Plan Summary	5

Section 2: Technical Approach	6

2.1 System Development	6

2.1.1 SAVE-IT System Concept	6

2.1.2 Sensor Arrays	9

2.1.3 Workload/Distraction Management (Data Fusion)	11

2.1.4 Adaptive Interface	11

2.2 The Philosophy of Human Factors Research	12

2.2.1 The Arousal Approach	12

2.2.2 The Demand Approach	12

2.2.3 The SAVE-IT Program Approach	12

2.2.4 SAVE-IT Task Structure and Methodology	13

2.3. Summary of Tasks	19

Section 3: Management Plan	20

3.1 Program Team Structure	20

Appendices	21

Appendix A: References	22

Appendix B: List of Figures	23

Appendix C: List of Tables	24

Appendix D: Acronyms Glossary	25

# Executive Summary

In order to support safe vehicular control, a substantial portion of the driver’s attention must be focused on driving-related tasks, such as interacting with other vehicles, pedestrians, obstacles, and weather conditions. Additionally, many tasks that are unrelated to operating the vehicle may consume the driver’s attention, for example, talking with a passenger, thinking about work, or conversing on a cellular phone. All of these activities require a portion of the driver’s attention, contributing to the total workload imposed on the driver. When the driver allocates attention to non-driving tasks, attention is diverted away from the driving tasks that ensure safety. If an unexpected event occurs in the environment, a distracted driver may be ill-equipped to react appropriately.

Near term solutions to this problem have focused on improving designs to minimize driver head-down and hands-off-wheel time. In addition, human factors principles have been applied to map vehicle interfaces to more closely match user expectations, thereby reducing the cognitive load on the driver. Safety enhancement systems such as Forward Collision Warning (FCW) and Adaptive Cruise Control (ACC) assess direct and immediate threats and can warn the driver to take appropriate action. As the technologies continue to evolve, it is anticipated that an increasing number of safety-enhancing technologies will be integrated into the vehicle. Although substantial improvements continue to be made within specific interface components, the system interface as a whole may become increasingly complex as it integrates a wider range of sub-components. To counteract this expansion in complexity, the human-machine interface must evolve into one that provides synergistic consideration of all safety aspects of the driving experience. In essence, the driver must become a key component in a closed-loop vehicle environment. The longer-term vision drives safety significantly further by developing synergies between active and passive safety, mobile multimedia, and the inclusion of a revolutionary driver state monitor. The new system will not only measure the vehicle environment, but also the biological element within the vehicle-environment system, supporting an unprecedented level of human-system integration.

This program will serve several important objectives. Perhaps the most important objective will be demonstrating a viable proof of concept that is capable of reducing distraction-related crashes and enhancing the effectiveness of collision avoidance systems. By working with such a large portion of the automotive sector, this program will provide the foundational building blocks for a system to be implemented in a uniform manner across all adopters. This will provide a pathway for consistent performance from vehicle to vehicle. Program success will be contingent on integrated closed-loop principles that, not only include sophisticated telematics, mobile office, entertainment and collision warning systems, but also incorporate the state of the driver. This revolutionary closed-loop vehicle environment will be achieved by measuring the driver’s state, assessing the situational threat, prioritizing information presentation, providing adaptive countermeasures to minimize distraction, and optimizing advanced collision warning.

A comprehensive program team has been established to demonstrate and evaluate integrated solutions for SAfety VEhicles using adaptive Interface Technologies (SAVE-IT). The team is pleased to submit this proposal in order to advance the science of automotive Human Machine Interface (HMI) Technology. Based on a wealth of prior HMI and system-integration experience, Delphi Delco Electronic Systems (DDE), a world-class tier-one automotive supplier, will lead a team composed of two of the most highly acclaimed universities in the area of automotive human factors, the two largest automotive manufacturers in the world, and the leading developer of stereo-vision eye-tracking systems. The University of Iowa will provide a recognized level of expertise in the areas of cognitive distraction, standards and guidelines development, and driving simulator research. The University of Michigan Transportation Research Institute (UMTRI) will contribute extensive multidisciplinary automotive experience in the areas of driver performance, driving task demand, crash-statistics analysis, vehicle system evaluation, and field operational testing. These two renowned automotive human factors institutions will draw upon a partnership that will bring an unsurpassed level of human factors innovation to this program. General Motors (GM) and Ford Motor Company will provide an industry perspective to the evaluation of such a ground-breaking system. Seeing Machines Inc. will continue their revolutionary development of a robust non-invasive eye-tracking system that will incorporate significant advancements beyond the version that is presently on the market for human-factors research. Over the past decade, DDE has developed advanced safety warning systems including the associated sensor suites, detection, recognition, and threat assessment algorithms and human-machine interfaces. The DDE Integrated Safety Systems (ISS) development initiative was established to elevate safety systems from those that we understand today, to holistic systems that include driver state monitoring. Successful in-car demonstration of the ISS concept was first performed in September of 2000 at the Paris Auto Show. The system consisted of a safety warning system that provided 360 degrees of environmental coverage and a driver workload manager which included adaptive safety and distraction mitigation countermeasures. The next generation of ISS concept vehicle was demonstrated in September 2001 at the Frankfurt Auto Show. This is a road worthy vehicle, incorporating the latest developments in the areas of driver state monitoring, associated sensor array, and distraction mitigation technology in addition to safety warning systems. An important feature of this concept vehicle is a new technology for face and eye gaze tracking, pioneered by Seeing Machines Inc.. Successful development and evaluation of the SAVE-IT system will highly leverage the foundational work provided by Delphi Delco Electronics Systems. Within a market driven business environment, this team brings together a unique blend of expertise and complementary capabilities to ensure superb technical solutions that are grounded in sound research, development, and engineering practices.

This proposal presents a multifaceted three-year program, designed to develop, demonstrate, and evaluate a system which embodies the SAVE-IT requirements. The proposed program budget is approximately $6 million. The program is partially supported by the Government through a cost sharing plan. The cost sharing will be an approximate 50/50 split ratio with the Government providing $3 million. In order to produce the ground-breaking human factors research that is required to fulfill the SAVE-IT objectives, the majority of Government funds will be allocated to the academic institutions. Two development phases are proposed. Phase I will consist of human factors research to determine diagnostic measures of distraction and workload, architecture concept development, technology development and evaluation, vehicle demonstration, and Phase II planning. Phase II will focus on algorithm and guideline development, data fusion, integrated countermeasure development, vehicle demonstration, and evaluation of benefit.

A comprehensive SAVE-IT research program, as defined within this proposal, has never been undertaken in the United States or internationally. This program will break new ground in providing a distraction and safety mitigation system solution that integrates driver state. This research and development program will provide an ideal opportunity for the Government, industry, and academic community to gain a thorough understanding of the requirements, functions, and social impact of such technology. Additionally, any potential adverse operational and safety-related issues could be addressed while the technology is in the early stages of development. Therefore, this program will complement and extend the activities of other relevant Government sponsored programs and provide the opportunity to make a positive contribution to automotive safety.

# Section 1: Program Description

## 1.1 Introduction

It is commonly believed that driver distraction is a substantial attributing factor to automobile crashes. Estimates of the driver distraction effect have varied widely across crash-statistics studies and many researchers are skeptical about the accuracy of police reports with respect to causation. Although driver distraction may not be the direct cause of an accident, it may interact with many other factors, such as traffic behavior and weather. Because of these complications, it is difficult to estimate the size of the problem precisely. A frequently-cited National Highway Transportation Safety Administration (NHTSA) report estimated that approximately 20-30% of automotive crashes are directly attributed to driver distraction and inattention (Wang, Knipling, & Goodman, 1996). The estimated crash rate attributed to driver distraction and inattention is higher for scenarios such as rear-end collisions and intersection incursions. The recent adoption of safety-impacting telematics devices such as wireless phones, internet applications, information and entertainment systems, and navigation systems in the automobiles may further increase the distraction potential and thereby the crash risk. Safety-enhancing systems, such as collision avoidance systems, could potentially reduce crashes, but may also demand driver attention. The SAVE-IT program is proposed to mitigate this situation and reduce distraction-related crashes.

This program will serve several important objectives. Perhaps the most important objective will be demonstrating a proof of concept that is practical, given the current level of technology, and capable of reducing distraction-related crashes and enhancing the effectiveness of collision avoidance systems. By working with such a large portion of the automotive sector, this program will provide the foundational building blocks for a system to be implemented in a uniform manner across all adopters. This will provide a pathway for consistent performance from vehicle to vehicle. Program success will be contingent on integrated closed-loop principles that, not only include sophisticated telematics, mobile office, entertainment and collision warning systems, but incorporate the state of the driver. This revolutionary closed-loop vehicle environment will be achieved by measuring the driver’s state, assessing the situational threat, prioritizing information presentation, providing adaptive countermeasures to minimize distraction, and optimizing advanced collision warning.

A comprehensive program team has formed to demonstrate and evaluate integrated solutions for SAfety VEhicles using adaptive Interface Technologies (SAVE-IT). The team is pleased to submit this proposal in order to advance the science of automotive Human Machine Interface (HMI) Technology. Based on a wealth of prior HMI and system-integration experience, Delphi Delco Electronic Systems (DDE), a world-class tier-one automotive supplier, will lead a team composed of two of the most highly acclaimed universities in the area of automotive human factors, the two largest automotive manufacturers in the world, and the leading developer of stereo-vision eye-tracking systems. The University of Iowa and University of Michigan Transportation Research Institute (UMTRI) will provide a level of automotive human factors expertise that cannot be matched. General Motors (GM) and Ford Motor Company will provide an industry perspective for such a ground-breaking system. Seeing Machines Inc. will continue their revolutionary development of a robust non-invasive eye-tracking system that will incorporate significant advancements beyond the version that is presently on the market for human-factors research. Within a market driven business environment, this team brings together a unique blend of expertise and complimentary capabilities to ensure superb technical solutions that are grounded in sound research, development, and engineering practices.

A multifaceted three year program is proposed to develop, demonstrate, and evaluate a driver support system which embodies the SAVE-IT requirements. Two development phases are proposed. Phase I will consist of human factors research to determine diagnostic measures of distraction and workload, architecture concept development, technology development, vehicle demonstration and Phase II goal planning. Phase II will focus on algorithm development and validation, data fusion, integrated countermeasure development, vehicle demonstration and evaluation of benefit.

The team views the SAVE-IT program as the first stage in adaptive interface research. Due to the limitations of funding and time, the SAVE-IT system that is proposed here will provide a scaleable framework from which further research and development should be considered. This program will not only identify technologies that will be appropriate for immediate implementation in production programs, but will also identify technologies that have potential for implementation in a longer time frame. Consideration should be given to subsequent developmental stages to identify the potential scalability of the system and the associated partitioning that provides measured safety benefit over the range of vehicle applications. Follow-on research should consider near-term application of distraction mitigation that are available to most vehicles without safety warning systems, up through the system evaluated for the SAVE-IT program. Additional on-road testing in the form of a Field Operational Test (FOT) should be considered to engage a larger portion of the population, further expose the system to the driving environment, and refine application guidelines, however, this is beyond the scope of this program.

The interaction between the Government and program team in the management of the activities are defined within the program management section. DDE will lead the overall development effort, utilizing a comprehensive team approach which will heavily leverage the respective leadership successes in the areas of vehicle systems, integration, sensor development, human factors research, and driver safety management principles. Communication within the team is of utmost importance and shall be facilitated by email, voice mail, conference calls, and regular face-to-face team meetings.

## 1.2 Objectives and Goals

The mission of this program is to demonstrate the concept of a comprehensive SAVE-IT system that provides benefit in reducing distraction related crashes and enhances the effectiveness of collision avoidance systems. The primary objectives of this program are:

- Advance the deployment of adaptive interface technology as a potential countermeasure for distraction related crashes

- Enhance collision warning system effectiveness by optimizing alarm onset algorithms tailored to the driver’s level of workload and distraction.

- Conduct human factors research to help derive distraction and workload measures for use in algorithms for triggering interface adaptation.

- Develop and apply evaluation procedures for assessment of SAVE-IT safety benefits.

- Develop performance requirements for system operation and standards/guidelines for adaptive interface conventions.

- Provide the public with documentation of the human factors research and with information describing the algorithms for controlling the driver vehicle interface to the extent needed for specifying performance and standardization requirements.

- Identify potential scalable system concepts and sensing technologies for further stages of research and development as follow on to this SAVE-IT program.

The approach to achieving the above objectives will be described within the statement of work (Section 2.3). In support of this mission, other secondary objectives are outlined to provide focus to the development process and to expedite the advancement of key technology science:

- Form a strong multi-disciplinary team that has demonstrated expertise in the areas of vehicle systems, integration, sensor development, human factors research, and adaptive safety management system principles.

- Leverage and exploit an existing critical technology portfolio in the areas of sensors, data fusion, human factors, and systems for the successful implementation of the proposed SAVE-IT Program. These activities will provide high value-added benefits of minimizing the learning curve, preventing duplication of effort, and streamlining the system design/integration process. This benefit will enable clear focus on meeting the research objectives.

- Utilize system engineering design procedures and processes to achieve a seamless comprehensive SAVE-IT system.

## 1.3 Benefits

1.3.1 Safety Warning Systems

Safety warning systems, such as forward collision warning (FCW), will require the use of warnings about immediate traffic threats without an annoying rate of false alarms and nuisance alerts. Both false alarm and nuisance alerts conditions will be reduced by system intelligence that integrates driver state and intent information. When a driver is cognitively and visually attending to the lead vehicle, for example, the warning thresholds can be altered to delay the onset of the alarm or reduce the intrusiveness of the alerting stimuli. When a driver intends to pass and is accelerating towards a lead vehicle, the audio stimulus might be suppressed in order to reduce the alert annoyance. Decreasing the number of false positives may reduce the tendency for drivers to disregard safety system warnings. The SAVE-IT program will focus directly on the major causes of vehicle crashes, as revealed by crash-statistics analyses. This comprehensive program will provide a framework for adaptive interface systems and expedite the development of applied safety management solutions.

1.3.2 Distraction Mitigation

Near term solutions have focused on improving designs to minimize driver head down and hands-off-wheel time in addition to reducing the cognitive load on the driver. Through the application of human factors principles, vehicle systems designers have mapped vehicle interfaces to more closely match user expectations. Other improvements emerge through innovative applications of technology. Voice recognition and text to speech capability offer significant advances. By linking voice control capability with other technologies, a driver may use the cellular phone or compose email, with higher efficiency than ever before. Additional technology such as Head-Up Displays (HUD) and steering wheel controls further reduce driver distraction. These interface technologies offer a promising start to the distraction mitigation problem, but may not represent the entire solution because they may not offer a substantial reduction in cognitive distraction. Several studies have demonstrated that cognitively taxing non-driving tasks can negatively impact driving task performance, even when the driver has “eyes on road and hands on wheel” (e.g., Recarte & Nunes, 2000; Lee, Caven, Haake, & Brown, 2000).

Although substantial improvements continue to be made within specific interface components, the system interface as a whole may become increasingly complex as it integrates a wider range of sub-components. To counteract this expansion in complexity, the human-machine interface must evolve into one that provides synergistic consideration of all safety aspects of the driving experience. The future will require not only those user interfaces that are available today, but advanced integrated solutions that fuse driver and automobile. By incorporating sensors and algorithms that measure the driver’s visual and cognitive involvement in the driving task, distraction mitigation systems will be capable of countering the most significant sources of driver distraction.

## 1.4 Program Plan Summary

In order to achieve the SAVE-IT program objectives, the SAVE-IT system may include the following subsystems: forward collision warning (FCW), adaptive cruise control (ACC), mobile multi-media, and driver state monitoring comprised of a HMI fusion processor (HMIP), an intent monitor, an eye tracking system, and a heart rate and respiration monitor.

Human factors research will determine the important variables in the areas of driver state monitoring, situational threat assessment, and adaptive countermeasures. Additionally, data fusion algorithms will be developed, integrated, and validated as part of the system development process. Integrated system development will evolve into a simulation study and a road-worthy prototype vehicle for an evaluation of safety benefits. Due to the complexity and breadth of this development effort, the development process will rely heavily on well-established principles of systems engineering. As such, the activities of the program are separated into the following phases over the course of three years.

Phase 0: ISS development and frame-work (complete)

- ISS second-generation concept vehicle platform

- Preliminary distraction mitigation and adaptive safety warning countermeasures concepts

Phase I: Foundational research and concept development (1 year)

- Human factors research to determine diagnostic measures in the areas of cognitive and visual distraction, intent, driving performance, telematics demand, and driving task demand

- Identification of the crash scenarios against which the system will be designed to mitigate

- Adaptive interface modeling and conceptual architecture development

- Technology development, evaluation, and demonstration

- Phase II planning and implementation plan

Upon completion of Phase I, resultant data from respective tasks will be reviewed to assess whether adaptive interface technology is a viable option for mitigating distraction-related crashes. Adaptive interface technology will be demonstrated as viable if three criteria are met. First, the proof of concept, employing the adaptive interface technology for distraction mitigation and safety warning systems, is demonstrated in terms of effectiveness and driver acceptance. Second, the deployment of adaptive interface is technically feasible in terms of the demonstrated capability and availability of sensors, actuators, and workload/distraction manager. Third, diagnostic measures of driver distraction and workload (e.g., visual and cognitive distraction) can be identified. The deliverables from Phase I, including research reports from respective tasks and a vehicle demonstration of selected adaptive interface technology, will also serve to determine whether these criteria have been met successfully and guide the development of the Phase II implementation plan.

Phase II: Data fusion, integrated system development, and evaluation (2 years)

- Diagnostic measures, algorithm development and validation

- Data fusion modeling and situational assessment algorithm development

- Development of integrated adaptive countermeasures based on situational threat assessment information to mitigate both distraction and collision avoidance

- System integration and vehicle demonstration

- Evaluation of safety benefits and user acceptance through driving simulator and on-road human factors studies

# Section 2: Technical Approach

In order to achieve the stated objectives of the SAVE-IT program, the team will leverage their respective internal activities and expertise in a synergistic team approach. Although advanced technologies may be employed to meet the program objectives, candidate technologies will be evaluated and selected based on commercial viability and robustness. This section describes the systematic technical plan that will be executed to design, implement, and evaluate a fully integrated SAVE-IT system.

## 2.1 System Development

The system development effort will be based on advanced driver safety management principles developed by DDE for support of Integrated Safety Systems (ISS) initiatives and the ACAS FOT program. The activities within these areas will expedite SAVE-IT technology assessment and architecture development, allowing focus to remain on human factors research and higher-level algorithm development. The system development process will rely on well-established system design principles as a framework to guide this highly focused design effort.

### 2.1.1 SAVE-IT System Concept

The SAVE-IT system is partitioned into three developmental areas: driver state monitor, situational threat assessment and adaptive countermeasures. Figure 1 presents the problem space for the SAVE-IT program. The focus of the SAVE-IT program will encompass the Normal, Warning, and Collision Avoidable states of the driving experience.

Figure 1. The SAVE-IT system problem space

The SAVE-IT system will measure the visual and cognitive state of the driver and external target and environmental data in order to determine what level of non-driving task involvement is appropriate. The system will integrate vehicle systems and driver, in an attempt to maintain safe operating bounds. In the warning state, when a potential external threat has been identified, the system shall notify the driver in a manner that is quickly understood and encourages the driver to execute an appropriate action. It is imperative that warnings be designed so not to further distract, confuse, or annoy the driver. The SAVE-IT program will assess the best methods of accomplishing successful safety mitigation.

The SAVE-IT conceptual model (Figure 2) represents a preliminary development framework, to be modified by the results of the human factors research activity. Workload/distraction management and adaptive interfaces are the result of integrating the driver state monitor (DSM), situational threat assessment (STA) and adaptive countermeasures (ACM) subsystems. Such a system has been successfully developed and demonstrated as part of Delphi’s Integrated Safety System (ISS) focus. Central processing is performed within an HMI data fusion processor (HMIP). The HMIP shall be based on the ACAS FOT platform, but modified to accommodate the required I/O of the SAVE-IT system. Target assessment will be performed via the external sensor suite that was utilized in the ACAS FOT program. Although sensors are available, pedestrian and side detection sensors are not targeted for this first SAVE-IT system, unless warranted by the crash scenario analysis, because of budget and timing constraints.

#### Driver State Monitor. The driver state monitor (DSM) is based on the data fusion of driver physiological characteristics, driving performance and non-driving task activity. The DSM subsystem shall initially be comprised of the following sensing systems used to measure the physiological characteristics of the driver: stereo-vision head pose and eye-tracking system, heart rate monitor, and respiration monitor.

The stereo-vision eye-tracking system will provide gaze point, gaze variability, eye movement, blink, and closure, which are processed in the HMI data fusion processor to determine real-time levels of drowsiness (not included with current SAVE-IT scope), visual and cognitive distraction. Threshold criteria will be based on human factors research within the scope of the SAVE-IT program. Heart rate and respiration monitoring will augment the ability to determine real-time levels of driver workload, by providing driver arousal metrics. Human factors research shall identify measures for each sensing system that can diagnose important cognitive, visual, and intention states.

Figure 2. The SAVE-IT conceptual model

Although intent is primarily used by the situational threat assessment subsystem, intent will be derived within the driver state monitor. The variables that will identify driver intent include: gaze point, throttle, brake, and steering angle. Future scalability considerations could warrant the need for intent to be determined within the driver state monitor.

Monitoring of the mobile multimedia system and cockpit interfaces will also be performed to understand the non-driving task focus of the driver. Performance measures will be assessed using algorithms derived through human factors research. The candidate metrics for performance assessment include derivations of throttle, brakes, steering angle, and vehicle position, as a function of time. Performance measures will provide a reference to assess the level of adaptation required of distraction mitigation and safety warning system countermeasures.

The driver state monitor computation will occur within the HMI data fusion processor. The situational threat assessment subsystem will process visual and cognitive distraction levels to determine a global attention allocation state and the resultant impact on driver reaction time.

Distraction Mitigation. In order to mitigate against a global increase in risk due to inadequate attention allocation to the driving task, several technologies will be developed to minimize driver distraction (Table 1). For example, the distraction mitigation subsystem will provide a warning or lock out functions when the driver is more distracted than what the current driving environment allows. The system will process the environmental demand (crash rates or reaction time requirement/RTREQ), estimated reaction time (RT), and telematics distraction potential to determine which functions should be advised against or locked out. Non-driving task information and functions will be prioritized based on how crucial the information is at a specific time relative to the level of driving task demand.

Table 1. Distraction and impairment countermeasure requirements

| Countermeasure System | Responses | Algorithms | Requirements |
| --- | --- | --- | --- |
| Distraction Mitigation: Cognitive Distraction Visual Distraction | Function Lockout Call Screening Visual Display Audio Display Haptic Display | Cognitive distraction level Visual distraction level | RTREQ/Crash Rate RTC RTV Glance duration & frequency Telematics Distraction |
| Drowsiness Mitigation | Visual Display Audio Display Haptic Display | Drowsiness Level | RTD Gaze |
| Substance Impairment Mitigation | Visual Display Audio Display Haptic Display | Substance impairment level | RTS Gaze |

#### Driver Impairment. Driver impairment is inherently provided by the DSM and the associated sensor suite. Sensor data would include eye tracking, PERCLOS measure, heart rate, and respiration. This data, when fused with performance metrics, could support an assessment of the driver’s physiological state in terms of drowsiness and alcohol impairment. Driver impairment assessment could support appropriate countermeasures. The drowsiness mitigation subsystem would receive information regarding driver’s drowsiness level (RTD) to determine what combination of visual, audio, and haptic warning should be provided to maintain driver attention. The substance impairment mitigation subsystem would receive information regarding driver’s substance impairment (RTS) to determine when warnings should be applied to the driver that they should cease driving the vehicle. Due to timing and funding limitations of the SAVE-IT program, driver impairment is a candidate for follow-on study.

Adaptive Safety Enhancement. Crash scenario analysis will determine the focus of the SAVE-IT system implementation. Forward and side detection systems shall enable the situational threat assessment algorithms to dynamically assess the evolving traffic conditions around the host-vehicle. Technology will be available to address the following potential applications:

- Adaptive cruise control (ACC), using forward looking sensors, can enable maintenance of either constant cruising speed or constant headway between vehicles.

- Forward collision warning (FCW) and blind-spot warning (BSW) sensors can measure the driving environment of the forward and side zones of the vehicle respectively.

- Lane departure warning (LDW), employing vision-based sensing, can determine the position of the vehicle within the lane.

Table 2. Situation-specific countermeasure requirements (Safety warning countermeasures)

| Countermeasure System | Responses | Algorithms | Requirements |
| --- | --- | --- | --- |
| Adaptive Cruise Control (ACC) | Headway Adjustment | Headway Adjustment Level | RT Coefficient of Friction |
| Forward Collision Warning (FCW) | Visual Display Audio Display Haptic Display | Forward Collision Threat Level Alert Intrusiveness | RT Coefficient of Friction Intent (change lanes, pass, brake) RTREQ /Crash Rate Gaze |
| Lane Departure Warning (LDW) | Visual Display Audio Display Haptic Display | Roadway Departure Threat Level Alert Intrusiveness | RT Intent (avoid, pass, turn) Gaze/Eye Closure |
| Blind Spot Warning (BSW) | Visual Display Audio Display Haptic Display | Side Collision Threat Level Alert Intrusiveness | RT Intention (change lanes) Gaze |

Collision warning thresholds will be modified according to the distraction level to provide timing that is contingent on the driver’s level of distraction or impairment. When situational threat assessment determines that a high-probability crash event is unfolding, the adaptive countermeasure system will provide an intuitive warning cue to reorient the driver’s attention. The driver state monitor system will assess the driver’s reaction time, thereby estimating how much time the driver requires in order to safely address the developing situation. By knowing where attention is allocated, the system can determine whether the driver will be aware of developing threats. Information about driver distraction and impairment will be fed into a central processor, which will determine the urgency of various situational threats. Thus, an adaptive cruise control subsystem (ACC), a forward collision warning subsystem (FCW), a lane departure warning subsystem (LDW), a blind spot warning subsystem (BSW) may be developed to fuse workload management information (Table 2). The ACC subsystem processes information regarding the driver’s predicted reaction time to make headway adjustments. When reaction time (RT) is impaired, the ACC subsystem will automatically increase headway. The FCW subsystem processes information regarding reaction time, driver’s intention, gaze, and environmental demand (crash rates or reaction time requirement/RTREQ) in addition to the kinematics of the lead and host vehicles to calculate a threat level for the lead vehicle. The LDW subsystem processes information regarding reaction time and driver’s intention as well as lane position to calculate a threat level. Intention and gaze information could potentially be used to mitigate the intrusiveness of the alert. The BSW subsystem predicts whether the host vehicle is in danger of colliding with a vehicle in the adjacent lane and can be enhanced by using reaction time and intention information. If the subsystem can determine that the driver intends to change lanes, but there is a vehicle in the driver’s blind spot, a warning can be issued accordingly. Given the timing and budget constraints of this program, the SAVE-IT team will focus on a subset of these safety warning countermeasures.

#### System Architecture. The SAVE-IT system architecture will be based on the architectures provided by an ISS development vehicle and ACAS FOT development vehicle for Phases I and II respectively (see Figure 4). The architectures will be modified to accommodate the human factors research tasks.

To enable the evaluation of distraction mitigation, a mobile multimedia system will be integrated into the concept demonstration and test vehicle. The system will include such features as cellular telephone, navigation, web browser, email , memo, voice recognition, and text to speech.

### 2.1.2 Sensor Arrays

#### Internal Sensor Array. The internal sensor array will provide the driver state monitor with important driver state information. The array shall consist of a stereo-vision eye-tracking system and a heart-rate and respiration monitor. Eye tracking provides the critical data required for determining visual and cognitive distraction, driver intent and drowsy-driver detection. To date, oculometric sensing (eye tracking) has been reserved for the research community due to acquisition principles not compatible with the automotive environment, system complexity, and high cost. The system that is proposed here has been proven to yield accurate results within the vehicle environment via a robust method of data acquisition. This non-invasive and non-contact system captures driver’s head orientation and eye gaze under a wide variety of ambient light conditions by using stereo-vision cameras integrated into the vehicle. The image processing unit extracts driver oculometric data such as driver’s head pose, eye gaze, and blink characteristics for supporting higher level algorithms that assess driver distraction, impairment, alertness, and intent. The targeted eye-tracking system will be a result of a cooperative development effort between DDE and Seeing Machines Pty. Limited. The system will be applied across the board to provide consistency throughout testing.

Biosigns sensing is the term used to encompass all other physiological sensing sans eye tracking. Specifically, the importance of heart rate and respiration monitoring will be evaluated in Phase I of this SAVE-IT program. Although non-invasive technologies exist for automotive application, standard wrist and chest strap methods of measure will be used for heart rate and respiration respectively. This will serve to minimize cost and time, allowing a demonstration of automotive solutions which compared with eye tracking, may be of questionable value for determining driver state. It should be noted, however, that biosign monitoring is likely to have a significant role in diagnosing post collision event driver state. Biosigns will be monitored as dependent variables within the Phase I human factors studies. Upon evaluation of their importance the respective biosigns may or may not be incorporated into the Phase II architecture.

External Sensor Array. The exterior sensor suite will be based on that established for the ACAS FOT and the ISS development initiative. This will include the following: a forward radar sensor for the detection of targets and target kinematic attributes, a global positioning system (GPS) and map system to support the identification of roadway curvature, and a forward vision system to support measurements of lane curvature and host vehicle position within the lane. Other sensors include: differential speed, speed, acceleration, steering angle, and yaw rate. If crash scenario analysis warrants the integration of blind spot and side collision warning, side detection sensing will also be provided, consisting of short range radar sensors.

This page is intentionally blank

### 2.1.3 Workload/Distraction Management (Data Fusion)

#### An important component within the system, in addition to the sensing technologies, is a workload/distraction manager that assesses the driver’s attention allocation based on the relative demands of the outside and inside vehicle tasks. The algorithms for processing the sensor data should be robust enough to function in a variety of roadway and traffic scenarios across a diverse driving population. This task will be accomplished in situational threat assessment (STA) and the associated data fusion. STA will be based on the data fusion of driving task demand, telematics demand, driver state, and driver performance. Human factors research will extract reaction time and other diagnostic measures as input into the fusion algorithm. STA will be partitioned in such a way to focus on the mitigation zones of coverage. The countermeasure subsystems will align with the forward, lateral and rear zones of coverage in addition to distraction mitigation. Crash scenario identification will initially reduce the data fusion effort to accommodate the boundary conditions of the SAVE-IT program. The fusion computation will generate variables specific for global use as well as those specifically important to each countermeasure subsystem. An important variable is the driver’s reaction time specific to the safety coverage zone. For example, the driver may be aware of the vehicle located in the adjacent lane, but due to this focus, be unaware of the forward threat that may be unfolding. Whereas reaction time relative to lateral safety management may be acceptable, reaction time to the forward condition may not. The data fusion involved with driving task demand assessment will determine the reaction time requirement, which will subsequently be compared to the composite reaction time. Thresholding of reaction time specific to each zone will be performed by the STA specific to each countermeasure subsystem. This will determine the level of countermeasure required to mitigate the given situation.

The research findings from respective tasks will be reviewed, integrated, and fused to determine the overall workload and distraction level. Threshold values will be determined to distinguish between acceptable and unacceptable distraction levels. It is likely that various models and alternative algorithms will be produced. For example, the black-box approach (the product model) focuses on the mapping from input to output and disregards the internal structure, whereas the glass-box approach (the process model) explicitly considers the internal structure and intermediate steps involved in mapping input to output. Various data fusion approaches for implementation of the STA block are available, including analytic, rule-based expert system, and neural nets. In this particular case, data fusion will be based on the format of the input data (values, ranges, categories), varying data reliability, and expected complexity and nonlinearity of the relation between the STA inputs and outputs. These models and algorithms will be evaluated in human factors experiments that involve simulators, test tracks, and on-road testing.

### 2.1.4 Adaptive Interface

Based on the results of human factors research and crash scenario identification, the system will be designed to provide adaptive integrated visual, auditory, and haptic warnings to direct the driver’s attention to the threat/hazard at hand. In addition to the control set of the instrument panel and mobile multimedia (MMM) system, the adaptive countermeasure human machine interface will include a color head-up display (HUD), 3-D audio cueing, and haptic seat. The HUD, audio, and haptic systems will be based on those used for the ACAS FOT program. Others that are identified via human factors research will be incorporated.

The color reconfigurable HUD may provide warning icons indicating associated threat levels respective of the forward road, blind spots, and the rear of the vehicle. The choice of the icons shall be based on human factors research and crash scenario identification. 3-D auditory warnings provide directional cues about the location of the impending threat in a 360-degree coverage area (front, rear, left, or right). Tone characteristics are based on human factors research and with respect to the crash scenarios identified. The haptic seat will provide left, right, and center haptic cueing ability. Should lateral safety management crash scenarios be addressed within the scope of this SAVE-IT program, the side mirror icons and directional haptic seat vibration will discriminate between the left or right side of the car for blind spot warnings.

Adaptive forward collision warning sensitivity and ACC headway adjustment will be provided based on real-time situational threat assessment. The control platform for ACC headway adjustment will be based on the ACAS FOT for the test vehicle in Phase II. If an excessive level of distraction is detected, or the driving task demand is sufficiently high to warrant the initialization of distraction mitigation, telematics features may be suppressed and visual (HUD) and auditory warnings may be displayed to remind the driver to re-focus attention on the driving task. For example, when approaching a busy intersection, incoming cellular phone calls may be re-routed to an answering service. When drivers are visually distracted for an extended period of time, an auditory stimulus may be presented to remind drivers to reorient visual attention toward the forward road.

Adaptive interfaces represent a qualitative shift in in-vehicle technology. As systems become increasingly adaptive drivers may have an increasingly difficult time predicting and anticipating the behavior of the system. In aviation, surprises related to adaptive systems have caused substantial safety concerns. Avoiding these kinds of problems in the driving domain will require careful consideration of how to develop veridical mental models of the adaptive system. The SAVE-IT team will address this issue by assessing driver expectations regarding system behavior and tracking the incidence of surprises associated with adaptive changes. The general approach to creating mental models will be to identify an appropriate metaphor that drivers can use to infer general behavior and then develop detailed mental models. An important means of supporting accurate mental models is to provide detailed feedback on system behavior and state changes. By embedding feedback in a coherent metaphor, drivers are likely to develop accurate mental models that avoid surprises associated with adaptive interface behavior.

## 2.2 The Philosophy of Human Factors Research

At present, researchers tend to adopt one of two approaches to the workload management problem: the arousal approach and the demand approach. The arousal approach measures the energy level of the autonomic nervous system in attempt to determine the amount of driver workload. The level of demand approach measures external environmental information or uses the method of task analysis to determine the demand placed on the driver. This section will describe these two approaches in more detail and then explain how the SAVE-IT program approach differs from them.

### 2.2.1 The Arousal Approach

The “Yerkes-Dodson law” has frequently been applied to the workload management problem (De Waard, 1996). This law states that human performance is optimal at an intermediate level of arousal and may suffer if arousal is too low or too high. Arousal is measured from physiological metrics such as heart rate, respiration rate, and pupil diameter. The arousal approach proposes that a workload management system should increase arousal level when it is low and decrease the arousal level when it is high so that the arousal level is maintained within the optimal range. One major problem with this approach is that a high level of arousal could result from a wide range of factors, such as physical or mental workload, emotion, anxiety, or stress. Arousal and distraction, for example, may be not be correlated. Therefore, the assumption that driver distraction, workload, substance impairment, and drowsiness fall onto a uni-dimensional continuum (i.e., arousal) may be overly simplistic. Because of this lack of specificity, arousal is not diagnostic of driver distraction, workload, or driver safety. Even if a high level of arousal is detected, it is not clear what action should be taken to reduce the arousal level. If a driver is emotional or stressed, technology could offer little assistance in calming the driver. Changes in many of the nervous system measures may not be related to arousal, for example, pupil diameter, varies with ambient illumination, and therefore it is of limited application in the automotive industry. Despite the shortcomings of this approach, the concept of arousal is useful in the study of driver impairment because impairment is accompanied with a low level of arousal and has clear and immediate consequences for driver safety.

### 2.2.2 The Demand Approach

Some researchers have proposed a demand-based, “driver-out-of-the-loop” workload management system that considers driving and non-driving task demands to the exclusion of driver state assessment (e.g., the GIDS approach, Michon, 1993). It is assumed that environmental factors such as road, weather, and traffic conditions can determine driving demand, so that more non-driving tasks (distraction) are permitted under low driving demand situations and fewer distraction tasks are permitted under high driving demand situations. Inspired by the domain of aviation human factors, many researchers have approached the workload management problem through task analysis, drawing parallels between pilots using a declutter button during high workload events and the automotive environment (Mykityshyn & Hansman, 1993). This approach identifies information prioritization and scheduling as an important focus of workload management. This is a reasonable approach because it focuses on task demands that have implications for safety, but it has several limitations.

One limitation is that the aviation human factors research and methodologies may not be directly applicable to the automotive domain. Aviation missions tend to be more predictable at a macroscopic level, with take-off at the beginning, attaining desired altitude, navigation through waypoints, weapons deployment (in military missions), return to final approach, final approach, and landing. The irregularity of the driving task at the macroscopic level makes it less amenable to task analysis. In addition, military missions tend to encompass much higher rates of information flow than the automotive environment. Military pilots are bombarded by multiple screens of information detailing navigation, aircraft state, and threat information, and an analogy has been made between controlling the flight stick and playing a piccolo. The degree of training and personnel selection for pilots compared with drivers is an additional factor that limits the generalizeability of aviation research to the automotive domain. The aviation industry has been researching workload management and adaptive interfaces for several decades, creating a vast amount of data to draw from. The SAVE-IT team will review this literature thoroughly to guide further research, however, we will be careful before generalizing these data to automotive applications. The literature reviews of the relevant tasks will scrutinize information from the aviation domain, and determine which theories and measures are suitable for the SAVE-IT applications.

Another limitation of a “driver-out-of-the-loop” system is that it disregards driver’s individual differences. When given the same weather, road, traffic, and telematics system, different drivers may exhibit different levels of visual and cognitive distraction. Some individual differences may be attributed to driver age and experience. Furthermore, a demand-only approach ignores the fact that when given similar driving and non-driving tasks, the same driver may behave inconsistently across time. Given the same external and internal demands, a driver could be allocating adequate attention to the driving task, or allocating attention to unrelated tasks, such as daydreaming or focusing on an item in the external world that is unrelated to the driving task. Approaches which do not measure the driver would be incapable of making these kinds of distinctions. In short, distraction is inherently an individual- and time-dependent driver state and therefore the driver should be included in the loop of distraction assessment. Although understanding the demands placed upon the driver is crucial for approaching the workload management problem, in isolation, the demand approach is incomplete.

### 2.2.3 The SAVE-IT Program Approach

The previous approaches are limited because they do not directly measure the allocation of attention. The SAVE-IT system will be comprehensive and consider driver state in addition to driving and non-driving task demands. For driver state, the SAVE-IT approach focuses on the perceptual and cognitive allocation rather than the affective state and personality. To the extent that a low level of arousal is associated with impairment, arousal is studied in that context. Sensor development is paramount to the assessment of driver state. DDE and Seeing Machines, Inc. have co-developed an automotive-grade, non-obtrusive, stereo eye-tracking system (ETS) that tracks driver’s gaze point and will enable the measurement of attention allocation. The nature of the countermeasure subsystems portrayed in Tables 1 and 2 will dictate the types of information that the human factors research investigates, because for this information to be useful, the driver state and environmental assessment must be tailored to the potential countermeasure systems.

Attention Allocation in Driving. Crashes are frequently caused by drivers paying insufficient attention when an unexpected event occurs, requiring a novel (non-automatic) response. As displayed in Figure 3, attention to the driving task may be depleted from either allocation to non-driving tasks, or from impairment (drowsy or substance) leading to diminished attentional resources. Safe driving requires that attention be commensurate with the driving demand or unpredictability of the environment. Low demand situations (e.g., straight country road with no traffic at daytime) require less attention because the driver can usually predict what will happen in the next few seconds while the driver is attending elsewhere. Conversely, high demand (e.g., multi-lane winding road with erratic traffic) situations require more attention because during any time attention is diverted, there is a high probability that a novel response may be required.

Figure 3. Attention allocation to driving and non-driving tasks

A safety system that mitigates the use of in-vehicle information and entertainment system (telematics) must balance both attention allocated to the driving task and attention demanded by the environment. In low driving demand scenarios, allocation of attention to non-driving tasks may not adversely impact safety. In high driving demand scenarios, the same non-driving tasks could divert much-needed attention away from the driving task. The goal of the distraction mitigation system should be to keep the level of attention allocated to the driving task above the attentional requirements demanded by the current driving environment. For example, as evident in Figure 1, “routine” driving may suffice during low or moderate driving task demand, a distracted driving may suffice during low driving task demand, but high driving task demand requires attentive driving.

Drivers routinely perform three classes of activities: (1) vehicle control such as speed and lane control, (2) tactical maneuvering such as speed and lane choice, navigation, and hazard monitoring, and (3) non-driving tasks. Attentional allocation to these activities is dynamic and may vary with individuals. Both vehicle control and tactical maneuvering are subcomponents of the driving task. Under most situations, vehicle control is well-learned and does not require a high level of attention; however, tactical maneuvering requires a high level of attention because it can require a novel response.

An important component of tactical maneuvering is responding to unpredictable and probabilistic events (e.g., lead vehicle braking, vehicles cutting in front) in a timely fashion. Timely responses are critical for collision avoidance. If a driver is distracted, attention is diverted from tactical maneuvering and vehicle control, and consequently, reaction time (RT) to probabilistic events increases. Because of the tight coupling between reaction time and attention allocation, RT is a useful metric for operationally defining the concept of driver distraction. Furthermore, brake RT can be readily measured and is widely used as input to algorithms, such as the forward collision warning algorithm. Therefore, RT to probabilistic events is chosen as the primary, “ground-truth” dependent variable for this research program. RT may not account for all of the variance in driver behavior, and other measures such as headway, action selection and eye glance behavior may be considered separately.

### 2.2.4 SAVE-IT Task Structure and Methodology

Task Structure. Given that the SAVE-IT program is a 3-year program of limited budget, we must be selective and scale the proposed research to a level that fits the program objectives. Consequently, impairment- and drowsiness-related research is beyond the purview of the SAVE-IT program. Distraction is usually divided into cognitive distraction, visual distraction, manual distraction, and auditory distraction. Cognitive distraction is distinct from visual distraction because drivers may keep their eyes on the road but take their mind off the driving task. To achieve the seven major objectives of the SAVE-IT program (Section 1.2), we adopt a “divide and conquer” approach, dividing the program into fifteen manageable tasks. The mapping from tasks to objectives is discussed below and will be displayed in Table 5. The tasks will be discussed in detail in the statement of work (Section 2.3), and are listed as follows:

(1) Scenario identification

- Identify which driving scenarios the SAVE-IT technologies are likely to offer the most benefit in reducing crashes.

- By targeting the distraction-related problem scenarios for the design of mitigation solutions, this task will contribute to the objectives of advancing the deployment of adaptive interface technology as a countermeasure for distraction-related crashes (Objective 1) and enhancing the effectiveness of collision warning systems by optimizing alarm onset algorithms tailored to the driver’s level of workload and distraction (Objective 2). The identification of scenarios will also contribute to designing experiments to evaluate the SAVE-IT systems (Objective 4), by providing prototypical scenarios to mitigate against.

(2) Driving task demand

- Develop algorithms that measure the level of attention that is required by the driving environment as a function of environmental parameters.

- Based on the philosophy of maintaining an allocation of attention that is commensurate with the level of driving task demand, this program must develop a reliable and valid means of measuring driving task demand. This will serve the objectives of advancing the deployment of adaptive interface technology (Objective 1) and conducting human factors research to help derive distraction and workload measures (Objective 3). In a vehicle that does not employ an eye-tracking system, driving task demand measures may be of elevated important for determining which telematics functions are appropriate at a given time, therefore this task contributes to the objective of identifying potential scalable system concepts (Objective 7).

(3) Performance

- Develop algorithms that reliably measure driving performance.

- Because poor driving performance may be indicative of inadequate attention allocation, an algorithm that measures driving performance will contribute to the objectives of advancing the deployment of adaptive interface technology (Objective 1) and conducting human factors research to help derive distraction and workload measures (Objective 3). In a vehicle that does not employ an eye-tracking system, performance measures may be of elevated important for determining which telematics functions are appropriate at a given time and therefore this task will also contribute to the objective of identifying potential scalable system concepts (Objective 7).

(4) Distraction mitigation

- Develop countermeasures that mitigate against inappropriate levels of distraction, while maintaining high levels of driver acceptance (e.g., screening phone calls).

- This task will contribute directly to the objectives of advancing the deployment of adaptive interface technology (Objective 1), and developing performance requirements and standards/guidelines for adaptive interface conventions (Objective 5).

(5) Cognitive distraction

- Develop algorithms that can reliably measure the level of cognitive distraction.

- This task will contribute directly to the objective of conducting human factors research to help derive distraction and workload measures for use in algorithms for triggering interface adaptation (Objective 3). Because distraction measures provide input to countermeasure systems, this task will also contribute to advancing the deployment of adaptive interface technology (Objective 1), enhancing collision warning systems (Objective 2), and developing performance requirements and standards/guidelines (Objective 5).

(6) Telematics demand

- Identify the distraction potential and priorities of telematics functions to support distraction countermeasure systems.

- By providing information that will dictate which telematics functions should be blocked or advised against, this task will contribute to the objectives of advancing the deployment of adaptive interface technology (Objective 1). This research will also serve the objectives of conducting human factors research to derive distraction and workload measures (Objective 3), and developing performance requirements and standards/guidelines (Objective 5).

(7) Visual distraction

- Develop algorithms that can reliably measure the level of visual distraction.

- This task will contribute directly to the objective of conducting human factors research to derive distraction and workload measures (Objective 3). Because distraction measures provide input to countermeasure systems, this task will also contribute to advancing the deployment of adaptive interface technology (Objective 1), enhancing collision warning systems (Objective 2), and developing performance requirements and standards/guidelines (Objective 5).

(8) Intent

- Develop algorithms that can reliably measure the immediate intention of the driver (e.g., intent to pass)

- Providing driver intent information to the safety warning countermeasures will reduce the number of false alarms, therefore, this task contributes to enhancing the effectiveness of collision warning systems (Objective 2).

(9) Safety warning countermeasures

- Improve existing safety warning countermeasures so they can adaptively warn the driver about immediate threats in the environment as a function of driver state information (e.g., forward collision warning).

- This task contributes directly to the objectives of enhancing the effectiveness of collision warning systems by optimizing alarm onset algorithms tailored to the driver’s level of workload and distraction (Objective 2), and developing performance requirements and standards/guidelines (Objective 5).

(10) Technology development

- Identify and develop technologies for supporting different stages of SAVE-IT system development (e.g., eye tracking). Develop a concept vehicle that can serve as a platform for the system algorithms.

- This task will either directly or indirectly serve all seven objectives of this program by providing the necessary technology to support the human factors research and build a viable system. One of the most important objectives that this task serves is identifying scaleable system concepts and sensing technologies for further stages of research and development (Objective 7).

(11) Data fusion

- Develop algorithms that coherently fuse all data from the sub-systems into information that can drive the countermeasure systems.

- Because this task involves developing the final algorithms that will assess the driver state and govern the behavior of the countermeasures, this task is a requirement for fulfilling the objectives of advancing the deployment of adaptive interface technology (Objective 1), enhancing the effectiveness of collision warning systems (Objective 2), conducting human factors research to help derive distraction and workload measures (Objective 3), and developing performance requirements and standards/guidelines (Objective 5).

(12) Establish Guidelines and Standards

- Develop performance requirements for system operation and standards/guidelines for adaptive interface conventions.

- This task will contribute directly to the objective of developing performance requirements for system operation and standards/guidelines for adaptive interface conventions (Objective 5). Because these standards/guidelines will be implemented in this program, this task will also contribute to the objectives of advancing the deployment of adaptive interface technology (Objective 1), and enhancing the effectiveness of collision warning systems (Objective 2). These standards/guidelines will also provide an important document to be disseminated to the public (Objective 6).

(13) System integration

- Integrate the sensors, countermeasures, and algorithms into a fully functional prototype vehicle.

- By providing a prototype vehicle that is composed of the SAVE-IT systems, this task will contribute to the objectives of advancing the deployment of adaptive interface technology (Objective 1), and enhancing the effectiveness of collision warning systems (Objective 2). Because the prototype vehicle will be used in the evaluation, this task will also contribute to the objective of developing and applying evaluation procedures for assessment of SAVE-IT safety benefits (Objective 4).

(14) Evaluation

- Evaluate the safety benefits and driver acceptance of the SAVE-IT systems.

- This task will directly contribute to the objective of developing and applying evaluation procedures for assessment of SAVE-IT safety benefits (Objective 4). Because this evaluation will reveal which aspects of the SAVE-IT system are effective, this task will contribute to all seven objectives.

(15) Program summary and benefit evaluation

- Develop a program summary that describes all of the preceding tasks in detail, evaluates the benefit of the SAVE-IT systems, and disseminates the resultant data of this program to the public.

- This task will directly contribute to the objective of providing the public with documentation of the human factors research and with information describing the algorithms for controlling the driver vehicle interface to the extent needed for specifying performance and standardization requirements (Objective 6). Increasing public and industry knowledge about the SAVE-IT systems will contribute to advancing the deployment of both distraction mitigation (Objective 1) and safety warning (Objective 2) countermeasures. An important component of this task will be identifying which concepts and technologies are appropriate for further stages of research and development (Objective 7).

The program is divided into two phases. Phase I includes tasks that can be studied in parallel. Phase I supports the objectives of conducting human factors research to derive distraction and workload measures, and initiates the development of adaptive interface technologies and enhanced collision warning systems. The objectives of Phase I tasks are to identify crash scenarios that SAVE-IT should be designed to prevent, evaluate available technologies and sensors, and conduct initial human factors research, including literature review and the identification of diagnostic measures for respective dimensions, to guide the development of more detailed implementation plan in Phase II. At the end of Phase I, a concept vehicle will be demonstrated and more details will be provided about the plan to be implemented in Phase II. If initial experiments demonstrate the need of adding, removing, or modifying tasks, the task structure can be revised accordingly. The initial human factors research in Phase I will determine which measures are diagnostic for each dimension, however, but stop short of determining and validating algorithms and countermeasures. In Phase II, additional human factors research will be conducted to develop and validate the algorithms and countermeasures.

In addition to the technology demonstration, the SAVE-IT program will collect, summarize, and disseminate data that describe driver behavior. The simulator, on-road, and test track experiments will collect driver behavior data that will be summarized in relational databases for scalability, organization, and documentation. The data will be delivered in the most convenient form for the sponsor, perhaps recordable DVDs, portable hard disks, or CDROM. These data provide an important resource that will enable other researchers to examine algorithm performance and explore alternate interpretations and hypotheses. The SAVE-IT team will provide a small set of representative conditions. These data will include all conditions for several drivers. Depending on the demand for these data, NHTSA has the option to expand this effort to provide a more comprehensive archive. Although UMTRI now employs Microsoft’s SQL Server 2000, scripts will be provided to unpack the data into the sponsor’s particular database application.

Beyond the dissemination of empirical data, the program will publish experiment results through professional conferences and peer-review journals. The SAVE-IT team has a strong history of publication. Each task will also contribute guidelines that will be synthesized in Task 12. These guidelines will be organized in a two page format that has been developed and used successfully in previous projects. These guidelines will capture common findings and principles that should govern adaptive interface technology for cars. The SAVE-IT team will also work to incorporate these findings into SAE and other national and international standards. Several team members are currently contributing to SAE standards on in-vehicle system evaluation, speech system conventions, and collision warning design.

Variables. An important objective of this research program is to identify signature measures and variables for dimensions such as distraction, impairment, and intent. Previous research has revealed that gaze variability (Recartes & Nunes, 2000) and steering entropy (Boer, 2001) are indicative of cognitive distraction, but more research is required to determine combinations of measures that are diagnostic of the given dimensions. Decades of human factors research have identified several signature measures such as glance duration and frequency for visual distraction. Research is required to determine performance and physiological measures that are diagnostic of driver intent. Driving task demand can be determined as a function of road, traffic, and weather variables. Telematics demand can be determined for various in-vehicle devices and features.

Methods and Resources. There is a tradeoff between control and realism in the different research environments. At the most realistic extreme is the on-road environment, which affords no control over environmental parameters such as traffic and road geometry. At the other extreme is the driving simulator, which offers less realism but almost total control over environmental parameters. Between the two extremes of realism and control exists the test track which offers moderate control and realism. Human factors researchers possess differing perspectives on the ecological validity of behavioral research conducted in driving simulators. If drivers do not consider the simulation environment to be “realistic”, drivers may not behave naturally. It is feared that some drivers may treat the task like a video game and test the system to see how it behaves under extreme conditions. Many researchers believe that the test track offers a viable alternative to the driving simulator. The test track, however, also presents departures from reality. Drivers are still confronted with the unusual task of “trying to drive normally” in an unfamiliar vehicle, and may imagine experimenters scrutinizing their every move. Drivers on a test track are also stripped of natural motivating factors such as the need to travel from one location to another in an acceptable time, and may become burdened with unnatural motivating factors such as not damaging the unfamiliar property and not appearing to behave in an abnormal manner. If an experimenter is seated in the passenger seat, the driver may become overwhelmed with feelings of self-consciousness and may drive in a manner that is far more cautious than “normal driving”.

The driving simulator, test track, and on-road environments offer different advantages and disadvantages and consequently no one environment is appropriate for all research questions. In some situations, the level of risk may rule out experimentation with real vehicles. In other situations, where vehicle dynamics such as braking and turning are an integral aspect of the problem focus, the driving simulator may not be appropriate. Skillful researchers can select the most appropriate environment and minimize the disadvantages contained therein. For example, researchers can allow drivers to become accustomed with the new environment so that the novelty wears off, and create a surrogate set of motivational constraints that effectively mimic the natural constraints of the real environment. If a study is not overly dependent on the dynamics and feel of the vehicle, and the driver is able to achieve temporary suspension of disbelief about the environment, valid data may be obtained in a driving simulator.

Given that the scope of the SAVE-IT program requires research to be conducted in simulator, test track, and on-road environments, the SAVE-IT team have secured driving simulators at DDE, the University of Iowa (including National Advanced Driving Simulator, or NADS), UMTRI, and Ford Motor Company (including Virtual Test Track Experiment/VIRTTEX), and test tracks at Transportation Research Center (TRC) and Dana Corporation. Approximately 20 subjects will be used for each experimental condition, sampled from Kokomo (IN), Iowa City (IA), Ann Arbor (MI), Detroit (MI), and Columbus (OH). A ruse and reward system will be used to surrogate the natural motivational constraints of driving, such as productivity, arriving at the location in a reasonable time, and safety.

The first task of this program will be identifying scenarios that are strongly affected by driver distraction. These tasks will be used in experimental designs of other tasks. Vehicle following scenarios have been used in several studies, including the driver-vehicle interface studies of the ACAS FOT program and Lee et al.’s email studies (NHTSA DTNH22-99-H-07019, 2001; Lee et al., 2000), and crash data suggest that driver distraction is a common cause of rear-end collisions (Wang, Knipling, & Goodman, 1996). If the scenario identification task reveals that vehicle following tasks should be used, headway could be constrained to vary within a small range (e.g., 1-2 seconds). The lead vehicle may apply non-imminent braking at approximately 0.2 g erratically several times within a condition, and brake reaction time (BRT) could be analyzed as the primary dependent variable (see Lee et al., 2000). Erratic, non-imminent situations frequently occur in real-world driving and therefore this scenario will have high face validity. An additional reason for using non-imminent braking events is that they are more suitable than imminent events for a within-subjects design. Within-subjects comparisons are crucial for the removal of individual differences among conditions. To control order effects, conditions will be counterbalanced with Latin squares and sufficient practice will be provided before the experimental conditions begin. Results will be analyzed using appropriate statistical techniques (e.g., regression, analysis of variance, and analysis of covariance, and time series analysis or entropy analyses) to develop driver models and algorithms.

### 2.3. Summary of Tasks

Table 3 summarizes the task leads, facilities, and deliverables for respective tasks. It also maps these tasks to the seven major objectives outlined in Section 1.2 to demonstrate that the tasks have been carefully planned to achieve the stated objectives of the SAVE-IT program.

Table 3. Summary of tasks, task leads, deliverables, and objectives

# Section 3: Management Plan

## 3.1 Program Team Structure

The SAVE-IT program team will be comprised of diverse and geographically dispersed team members.  Consequently, In order to assure an effective and efficient coordination of program activities, the management process will include four key features: (i.) assurance of mutual clear understanding of the program mission, tasks, schedule and budget via written documentation; (ii.) measurement of performance and frequent status reporting through common program management instruments; (iii.) early identification and resolution of problems to assure conformance with program objectives and still maintain high quality technical performance within cost and schedule restrictions; and (iv.) communication throughout the team of changes in requirements, concepts and schedule. To accomplish the mission of the SAVE-IT Program, the team organization will be structured as shown in Figure 8 (team structure chart).

Delphi Delco Electronics Systems will coordinate the SAVE-IT team. As such the Program Manager will be an employee of DDE. The program manager will manage the day-to-day activities of the SAVE-IT program including the deliverables, schedule timing, and budget. The Program Manager will provide an overall technical lead of the program in addition to serving as the primary liaison between the team members and the appointed Government representative. Due to the significant effort required in both human factors research and systems technology development a team leader will be assigned to provide management focus in their respective task areas (see Figure 5). Each task will have a task lead who will be responsible for accomplishing the task objectives and completing the deliverables on schedule.  The task leads will be assisted by team members and other technical assistants (e.g., graduate student research assistants).

Figure 5. Team structure chart

# Appendices

## Appendix A: References

Boer, E. R. (2001). Behavioral entropy as a measure of driving performance. Proceedings of the first international driving symposium on human factors in driver assessment, training and vehicle designs. Aspen, CO. pp. 225-229.

Brown, T., Lee, J. D., & McGehee, D. V. (in press). An attention-based model of driver performance in rear-end collision situations. Transportation Research Record.

De Waard, D. (1996). The measurement of drivers’ mental workload. Unpublished doctoral dissertation.

Green, P. (1995). Measures and methods used to assess the safety and usability of driver information systems. FHWA-RD-94-088.

Green, P. (2000). Crashes induced by driver information systems and what can be done to reduce them. Proceedings of the 2000 international congress on transportation electronics. Warrendale, PA. pp. 27-36.

Harwood, D. W., Council, F. M., Hauer, E., Hughes, W. E., & Vogt, A. (2000). Prediction of the expected safety performance of rural two-lane highways. FHWA-RD-99-207.

Kantowitz, B. H., Levison, W. H., Hughes, W., Taori, S., Palmer, J., Dingus, T. A., Hanowski, R., Lee, J. D., Mears, B., & Williges, R. (1997). Development of prototype driver models for highway design: Task A final project I work plan. Seattle, WA: Battelle Human Factors Transportation Center.

Lee, J. D., Caven, B., Haake, S., & Brown, T. (2000). Are conversations with your car distracting? Understanding the promises and pitfalls of speech-based interfaces. Proceedings of the 2000 international congress on transportation electronics. Warrendale, PA. pp. 51-58.

Michon, J. A. (Ed). (1993). Generic Intelligent Driver Support. Washington, DC: Taylor & Francis.

Mykityshyn, M. & Hansman, R. J. (1993). Electronic instrument approach plates: The effect of selective decluttering on flight crew performance. Paper presented at the Seventh International Symposium on Aviation Psychology.

NHTSA DTNH22-99-H-07019 (2001). Automotive collision avoidance system field operational test.

Recartes, M. A., & Nunes, L. M. (2000). Effects of verbal and spatial-imagery tasks on eye fixations while driving. Journal of Experimental Psychology: Applied, 6, 31-43.

Senders, J. W., Krisofferson, A. B., Levison, W. H., Dietrich, C. W., & Ward, J. L. (1967). The attentional demand of automobile driving. Highway Research Record #195, Washington, DC: Highway Research Board, 15-32.

Tsimhoni, O. & Green, P. A. (1999). Visual demand of driving curves as determined by visual occlusion. Vision in vehicles.

Wang, J. S., Knipling, R. R., & Goodman, M. J. (1996). The role of driver inattention in crashes: New statistics from the 1995 crashworthiness data system. The 40th Annual Proceedings of the Association for the Advancement of Automotive Medicine, October 7-9, 1996, Vancouver, British Columbia.

## Appendix B: List of Figures

| Figure | Caption | Page |
| --- | --- | --- |
| 1 | The SAVE-IT system problem space. | 6 |
| 2 | SAVE-IT Conceptual model | 7 |
| 3 | Attention allocation to driving and non-driving tasks | 13 |
| 4 | SAVE-IT proposal task chart | 18 |
| 5 | Team structure chart | 20 |

## Appendix C: List of Tables

| Table | Caption | Page |
| --- | --- | --- |
| 1 | Distraction and impairment countermeasure requirements | 8 |
| 2 | Situation-specific countermeasure requirements (Safety warning countermeasures) | 8 |
| 3 | Summary of tasks, task leads, deliverables, and objectives | 19 |

## Appendix D: Acronyms Glossary

ACAS		Automotive Collision Avoidance System

ACC		Adaptive Cruise Control

ACM		Adaptive CounterMeasures

AHS		Autonomous Highway System

ANCOVA	Analysis Of COVAriance

ANOVA		Analysis Of VAriance

BAA		Broad Agency Announcement

BRT		Brake Reaction Time

BSW		Blind Spot Warning

CD		Compact Disk

DDE		Delphi Delco Electronic Systems

DSM		Driver State Monitor

DVD		Digital Versatile Disk

ETS		Eye Tracking System

FCW		Forward Collision Warning

FOT		Field Operational Test

GM		General Motors

GPS		Global Positioning System

HMI		Human Machine Interface

HMIP		HMI fusion Processor

HUD		Head-Up Display

IESIM 		Industrial Engineering Hyperion Simulator at the University of Iowa

ISS		Integrated Safety Systems

IVI 		Intelligent Vehicles Initiative

LDW		Lane Departure Warning

NADS		National Advanced Driving Simulator

NHTSA		National Highway Transportation Safety Administration

OEM		Original Equipment Manufacturer

RDCWS	Road Departure Crash Warning System

RSA 		Rollover Stability Advisory

RT		Reaction Time

RTC		Reaction Time due to Cognitive distraction

RTD		Reaction Time due to Drowsiness impairment

RTREQ		Reaction Time REQuirement

RTS		Reaction Time due to Substance impairment

RTT		Reaction Time due to Telematics demand

RTV		Reaction Time due to Visual distraction

SAE		Society for Automotive Engineers

SAVE-IT	SAfety VEhicles using adaptive Interface Technologies

SDLP		Standard Deviation of Lane Position

SDM		Simulator Development Module at Iowa’s NADS facility

SIREN		Simulator for Interdisciplinary Research in Ergonomics and Neuroscience at the University of Iowa

STA		Situational Threat Assessment

TLC		Time-to-Lane Crossing

TRC		Transportation Research Center

TTC		Time To Collision

UMTRI		University of  Michigan Transportation Research Institute

VIRTTEX	VIRtual Test Track EXperiment

The most important types of driver distraction are cognitive and visual distractions. It is well known that two hands can perform two independent tasks and usually only one hand on the steering wheel is required for lane control. It is likely that the most detrimental effect of manual interaction with an interface is the glance at buttons and the cognitive load of carrying out the function. These aspects will already be captured by the visual and cognitive distraction algorithms. Similarly, the most distracting component of auditory messages is the cognitive load of processing the auditory material. Therefore, no further experiments are required or planned for manual distraction and auditory distraction.